🤖🦷

DentalPro Elite

AI-Assisted Development Roadmap

Claude AI se poora WordPress Theme banane ka step-by-step guide

| Total Time | AI Tool | Cost |
| --- | --- | --- |
| 6-8 Weeks | Claude AI | ~$20/month |

Akele karte: 4-5 Mahine  |  Claude ke saath: 6-8 Hafte  |  Speed: 4x Faster

# 1. Claude Se Kaam Lene Ka Sahi Tarika

Claude ek bahut powerful coding assistant hai — lekin sahi tarike se use karna zaroori hai. Yeh section aapko batayega ki Claude se maximum output kaise lein.

## Golden Rules — Claude Se Kaam Lene Ke

| Rule | Galat Tarika ❌ | Sahi Tarika ✅ |
| --- | --- | --- |
| Ek baar mein kitna maango | Poori theme ek prompt mein | Ek feature, ek prompt |
| Context dena | Sirf 'code do' | Poora context + requirements batao |
| Error aaye to | Frustrated ho jao | Error copy karo, Claude ko dikhao |
| Code mila to | Seedha use karo | Pehle samjho, phir lagao |
| Kaam kare na kare | Naya prompt shuru karo | Same chat mein fix maango |
| Long conversation | Ek hi chat mein sab | Har feature ka alag chat |
| Design decisions | Claude se poochho | Aap khud decide karo |

## Perfect Prompt Formula

Ek Perfect Prompt = Context + Kaam + Format + Constraints

Example — Booking System maangna: "Main ek WordPress theme bana raha hun dental clinic ke liye. Mujhe ek custom appointment booking system chahiye. Requirements: 1. Patient name, phone, email, preferred date, preferred doctor fields hon 2. Doctor availability check ho real-time 3. Admin ko email notification aaye 4. No plugin use karna — pure PHP + JS 5. WordPress REST API use karo backend ke liye Pehle database table structure batao, phir PHP functions, phir JS frontend."

# 2. Setup — Shuru Karne Se Pehle

## Aapke Computer Par Kya Install Karna Hai

| Software | Kya Hai | Link | Cost |
| --- | --- | --- | --- |
| LocalWP | WordPress locally chalane ke liye | localwp.com | Free |
| VS Code | Code editor — sab files yahan khulenge | code.visualstudio.com | Free |
| Git | Code backup + version control | git-scm.com | Free |
| GitHub Account | Code cloud par save karo | github.com | Free |
| Chrome Browser | Testing ke liye | chrome.google.com | Free |
| Claude Pro/Sonnet | AI assistant | claude.ai | ~$20/month |
| FileZilla (later) | Hosting par upload karne ke liye | filezilla-project.org | Free |

## LocalWP Setup — Claude Ko Yeh Prompt Do

PROMPT 1 — LocalWP Setup Guide

Aap Claude ko likhoge: Mujhe step by step batao LocalWP par WordPress development environment kaise setup karein. Mujhe ek dental clinic WordPress theme banani hai. Kya kya install karna hoga aur kon si settings rakhnI hongi?

Claude dega: Claude aapko complete setup guide dega — LocalWP install karna, WordPress configure karna, debug mode on karna, aur theme folder ready karna.

## VS Code Setup — Useful Extensions

- PHP Intelephense — PHP code suggestions

- WordPress Snippets — WP functions auto-complete

- Prettier — Code formatting

- GitLens — Git integration

- Live Server — HTML preview

- ESLint — JavaScript error check

# 3. Week-by-Week AI Development Plan

Har hafte ka kaam clearly define kiya gaya hai — Claude ko kya prompt karna hai, kya milega, aur aapko kya karna hoga.

## WEEK 1 — Theme Foundation

Din 1-2: Folder Structure + Basic Files

✓ Theme folder structure banana

✓ style.css with theme headers

✓ functions.php basic setup

✓ index.php, header.php, footer.php

✓ screenshot.png placeholder

PROMPT 2 — Theme Folder Structure

Aap Claude ko likhoge: Mujhe ek professional WordPress theme folder structure chahiye 'dentalcare' naam se. Yeh theme Elementor compatible hogi, WooCommerce support karegi, aur custom plugins include karegi. Poori folder structure likho aur har file ka purpose bhi batao. WordPress coding standards follow karna zaroori hai.

Claude dega: Claude dega: Poori folder tree with explanation — includes, templates, assets, languages, plugins folders with all files listed.

PROMPT 3 — functions.php Setup

Aap Claude ko likhoge: Meri DentalCare WordPress theme ke liye functions.php likho. Include karo: theme support (title-tag, thumbnails, menus), scripts/styles enqueue, custom image sizes, sidebar register, theme constants define karna (DENTAL_VERSION, DENTAL_DIR etc). No plugin dependency.

Claude dega: Claude dega: Complete functions.php with proper hooks, constants, and all theme supports.

Din 3-4: Custom Post Types + Taxonomies

✓ Doctors CPT register karna

✓ Services CPT register karna

✓ Testimonials CPT

✓ Appointments CPT

✓ Department taxonomy

✓ Treatment Type taxonomy

PROMPT 4 — Custom Post Types

Aap Claude ko likhoge: Meri dental clinic WordPress theme ke liye yeh Custom Post Types register karo: 1) Doctors (with meta: speciality, experience, schedule, photo, qualifications) 2) Services (with meta: price, duration, category, icon) 3) Testimonials (with meta: patient name, rating, treatment) 4) Appointments (with meta: patient info, doctor, date, time, status). Sab WordPress standards ke saath, translation ready.

Claude dega: Claude dega: Complete CPT registration code with all meta fields, labels, and capabilities.

Din 5-7: Theme Options Panel

✓ Redux Framework ya custom options page

✓ General settings section

✓ Color scheme settings

✓ Header/Footer settings

✓ Contact info settings

✓ Social media links

PROMPT 5 — Admin Theme Options Panel

Aap Claude ko likhoge: Meri dental clinic WordPress theme ke liye ek custom Theme Options admin panel banao WITHOUT Redux Framework (pure WordPress Settings API use karo). Sections chahiye: 1) General (logo, clinic name, phone, email, address) 2) Colors (primary, secondary, accent) 3) Header (style select: 1-4, sticky on/off) 4) Footer (layout select) 5) Social Media (all platforms URLs) 6) Contact (Google Maps API key, working hours). Proper sanitization aur nonces ke saath.

Claude dega: Claude dega: Complete admin panel code with tabbed interface, all settings fields, save/retrieve functions.

## WEEK 2 — Homepage & Header/Footer

Din 8-10: Header — 4 Styles

✓ Header Style 1: Classic (Logo left, menu right)

✓ Header Style 2: Centered logo

✓ Header Style 3: Full-width with top bar

✓ Header Style 4: Transparent overlay

✓ Sticky header JS

✓ Mobile hamburger menu

✓ Emergency phone button

PROMPT 6 — Header Template

Aap Claude ko likhoge: Meri dental clinic WordPress theme ke liye header.php banao. Requirements: 4 header styles (admin panel se select ho), sticky on scroll, mobile responsive hamburger menu, top bar with clinic phone + email + social icons, logo with tagline, main navigation with dropdown support, emergency call button (red color, floating). Pure HTML/CSS/JS — no plugin. CSS file alag do.

Claude dega: Claude dega: header.php with dynamic style selection, CSS animations, mobile menu JS, and sticky header code.

Din 11-12: Footer — 3 Styles

✓ Footer Style 1: 4 columns

✓ Footer Style 2: 3 columns + newsletter

✓ Footer Style 3: Minimal 2 columns

✓ Copyright bar

✓ Back to top button

✓ WhatsApp floating button

Din 13-14: Homepage Hero Section

✓ Swiper.js slider integration

✓ Video background option

✓ Animated text headline

✓ CTA buttons (Book Appointment + Call Now)

✓ Trust badges (Years, Patients, Doctors)

✓ Scroll indicator animation

PROMPT 7 — Homepage Hero Slider

Aap Claude ko likhoge: Meri dental clinic theme ke liye Swiper.js se ek hero slider banao. Features: multiple slides with background image + overlay, animated heading text (fade in), subheading, 2 CTA buttons (primary: Book Appointment, secondary: Watch Video), trust stats bar neeche (10+ Years, 5000+ Patients, 50+ Doctors). Admin panel se slides manage ho (title, description, image, buttons). Responsive. Pure JS + CSS.

Claude dega: Claude dega: Complete Swiper.js integration, animation CSS, admin meta boxes for slides, template code.

## WEEK 3 — Inner Pages + Design System

Din 15-17: Services + Doctors Pages

✓ Services archive page — grid layout

✓ Single service page template

✓ Doctors archive — grid + list view

✓ Single doctor page — profile layout

✓ Doctor availability widget

✓ Related services widget

PROMPT 8 — Doctor Profile Page

Aap Claude ko likhoge: Meri dental clinic WordPress theme ke liye single doctor profile page template banao (single-doctors.php). Include karo: doctor photo (large), name, speciality badge, experience years, qualifications list, about text, working schedule table (Mon-Sat, time slots), patient rating stars, book appointment button (link to booking form), services offered list, doctor gallery. CSS bhi include karo. Data CPT meta se aayega.

Claude dega: Claude dega: Complete single-doctors.php template with all sections, CSS styling, and meta field retrieval code.

Din 18-19: Gallery + Before/After

✓ Photo gallery — masonry grid

✓ Lightbox popup

✓ Before/After drag slider

✓ Category filter tabs

✓ Clinic tour section

✓ Video testimonials grid

PROMPT 9 — Before/After Slider

Aap Claude ko likhoge: Meri dental clinic theme ke liye interactive Before/After image comparison slider banao. Features: drag handle se dono images compare karein, touch support for mobile, smooth animation, label badges ('Before' / 'After'), multiple sliders ek page par, category filter (Whitening, Orthodontics, Cosmetic etc). Pure CSS + vanilla JS — no jQuery plugin. Admin se images upload ho.

Claude dega: Claude dega: Complete before/after slider component with touch support, CSS, JS, and WordPress shortcode.

Din 20-21: Remaining Pages

✓ About Us page template

✓ Contact page with Google Maps

✓ FAQ page with accordion

✓ Pricing / Packages page

✓ Blog archive + single post

✓ 404 error page

## WEEK 4 — Booking System (Most Important!)

Din 22-24: Database + Backend

✓ Appointments database table create karna

✓ Doctor schedule database table

✓ Blocked dates table

✓ REST API endpoints register karna

✓ Available slots check function

✓ Booking save function

✓ Admin notification email

PROMPT 10 — Booking System Database

Aap Claude ko likhoge: Meri dental clinic WordPress theme ke liye complete custom appointment booking system ka database aur backend banao. Tables chahiye: dental_appointments (id, patient_name, patient_email, patient_phone, doctor_id, service_id, appointment_date, appointment_time, status, notes, created_at), dental_doctor_schedule (doctor_id, day_of_week, start_time, end_time, slot_duration, is_available), dental_blocked_dates (doctor_id, blocked_date, reason). WordPress REST API endpoints likho: GET /available-slots, POST /book-appointment, PUT /update-status. Proper nonces, sanitization, validation ke saath.

Claude dega: Claude dega: Complete PHP file with table creation on theme activation, all REST API endpoints, slot calculation logic.

Din 25-26: Booking Form Frontend

✓ Multi-step booking form (3 steps)

✓ Step 1: Select service + doctor

✓ Step 2: Select date + time slot

✓ Step 3: Patient details

✓ Real-time slot availability (AJAX)

✓ Booking confirmation page

✓ WhatsApp booking button

PROMPT 11 — Booking Form Frontend

Aap Claude ko likhoge: Meri dental clinic theme ke liye multi-step appointment booking form banao. 3 steps: Step 1 (Service select dropdown, Doctor select dropdown — filtered by service), Step 2 (Calendar date picker, Time slots grid — greyed out if unavailable, real-time AJAX check), Step 3 (Patient name, phone, email, special notes). Progress bar upar, Previous/Next buttons, Loading spinner AJAX call par, Success/Error messages. Mobile friendly. Pure JS + CSS. REST API se data fetch karo.

Claude dega: Claude dega: Complete multi-step form HTML, CSS animations, JavaScript with AJAX calls, form validation.

Din 27-28: Admin Appointment Manager

✓ All appointments list in admin

✓ Filter by doctor, date, status

✓ Accept / Reject / Reschedule buttons

✓ Calendar view in admin

✓ Export to CSV

✓ Doctor schedule editor

PROMPT 12 — Admin Appointments Manager

Aap Claude ko likhoge: Meri dental clinic WordPress theme ke liye admin panel mein Appointments Manager page banao. Features: table with all appointments (patient name, doctor, date, time, service, status, actions), filter dropdowns (by doctor, by date range, by status: pending/confirmed/cancelled), status change buttons (Confirm/Cancel/Reschedule), pagination, CSV export button, total counts dashboard (today's appointments, pending, confirmed). WordPress admin page properly register karo.

Claude dega: Claude dega: Complete admin page PHP with table, filters, AJAX status updates, CSV export.

## WEEK 5 — AI Chatbot + Patient Portal

Din 29-31: Custom Chatbot Plugin

✓ Plugin folder structure banana

✓ Chatbot widget HTML/CSS

✓ FAQ database table

✓ Admin Q&A manager

✓ Keyword matching logic

✓ Booking link integration in chat

✓ Mobile responsive chat widget

PROMPT 13 — AI Chatbot Plugin

Aap Claude ko likhoge: Meri dental clinic WordPress theme ke liye ek custom chatbot WordPress plugin banao 'dental-chatbot' naam se. Features: floating chat bubble (bottom right), open/close animation, welcome message with clinic name, quick reply buttons (Book Appointment, Services, Timings, Contact), keyword-based response system (admin se Q&A pairs add karo), typing indicator animation, WhatsApp redirect option, booking form link. Admin panel mein: FAQ manager (add/edit/delete Q&A pairs), chatbot settings (name, welcome message, color, enable/disable). Pure PHP + JS + CSS. No external API needed.

Claude dega: Claude dega: Complete plugin with chatbot widget, admin panel, database table for FAQs, keyword matching algorithm.

Din 32-34: Patient Portal Plugin

✓ Patient registration form

✓ Login/logout system

✓ Patient dashboard page

✓ My appointments section

✓ My profile edit

✓ Medical history form

✓ Password reset flow

PROMPT 14 — Patient Portal

Aap Claude ko likhoge: Meri dental clinic WordPress theme ke liye patient portal system banao. Yeh WordPress users system use karega (custom role: 'dental_patient'). Pages banao: Registration page (name, email, phone, date of birth, password), Login page, Patient Dashboard (welcome message, upcoming appointments, past appointments), My Profile (edit personal info), Medical History form (allergies, existing conditions, medications), Change Password. All pages custom page templates honge. Secure — nonces, sanitization, capability checks saath.

Claude dega: Claude dega: Complete patient portal with custom user role, all page templates, shortcodes for embedding, CSS styling.

Din 35: Cost Calculator

✓ Treatment price database (admin se manage)

✓ Interactive calculator UI

✓ Multiple treatment select

✓ Insurance discount option

✓ Total calculation

✓ Book Now CTA after calculation

PROMPT 15 — Cost Calculator

Aap Claude ko likhoge: Meri dental clinic theme ke liye interactive treatment cost calculator banao. Admin panel mein treatments add ho sakein (name, base price, duration). Frontend par: checkboxes se multiple treatments select karo, quantity fields, insurance coverage percentage input (0-100%), subtotal + discount + total calculation real-time, animated counter for total amount, 'Book This Treatment' button jo booking form par le jaye with pre-selected services. WordPress shortcode [dental_calculator] se anywhere embed ho.

Claude dega: Claude dega: Calculator admin settings page, frontend calculator component, real-time JS calculation, shortcode.

## WEEK 6 — Notifications + Polish + Launch

Din 36-38: Notification System

✓ Email templates design (HTML)

✓ Booking confirmation email

✓ Appointment reminder email (24hr before)

✓ Admin new booking notification

✓ WP-Cron setup for reminders

✓ WhatsApp link generator for reminders

✓ SMS integration (optional — free tier)

PROMPT 16 — Email Notification System

Aap Claude ko likhoge: Meri dental clinic WordPress theme ke liye email notification system banao. Emails chahiye: 1) Patient ko booking confirmation (appointment details, doctor name, clinic address, cancel link) 2) Admin ko new booking alert (all patient + appointment details) 3) Reminder email — WP-Cron se 24 hours pehle auto-send. HTML email templates banao — professional design, clinic logo, responsive. wp_mail() use karo. Admin panel mein email templates editor (subject + body customizable). On/Off toggle for each email type.

Claude dega: Claude dega: Complete email system with HTML templates, WP-Cron setup, admin template editor, all hooks.

Din 39-40: SEO + Performance

✓ Schema.org Dentist markup add karna

✓ FAQ Schema

✓ BreadcrumbList Schema

✓ Lazy loading images

✓ CSS/JS minification

✓ Preload critical fonts

✓ Google Analytics ready

PROMPT 17 — SEO Schema Markup

Aap Claude ko likhoge: Meri dental clinic WordPress theme mein Schema.org structured data add karo. Chahiye: 1) Dentist/MedicalBusiness schema homepage par (name, address, phone, hours, services, rating) 2) Service schema individual service pages par 3) Person schema doctor profile pages par 4) FAQPage schema FAQ page par 5) BreadcrumbList sab pages par. PHP mein JSON-LD format use karo, wp_head() hook se output karo. Admin panel se clinic info automatically pull karo.

Claude dega: Claude dega: Complete schema.php file with all schema types, dynamic data from admin settings, proper JSON-LD output.

Din 41-42: Testing + Bug Fixes

✓ Cross-browser testing checklist

✓ Mobile responsive testing

✓ All forms test karna

✓ Booking flow end-to-end test

✓ Patient portal test

✓ Email notifications test

✓ Page speed test (aim 85+)

PROMPT 18 — Bug Fix (Template)

Aap Claude ko likhoge: Meri dental clinic WordPress theme mein yeh error aa raha hai: [ERROR TEXT YAHAN PASTE KARO]. Yeh tab hota hai jab [KYA KAR RAHA THA]. Meri theme ka relevant code yeh hai: [CODE PASTE KARO]. Please fix karo aur explain karo kya problem thi.

Claude dega: Claude dega: Exact fix with explanation of what was wrong and why.

# 4. Complete Prompt Library — Quick Reference

Yeh sab prompts aap Claude ko de sakte hain — har ek se ek complete feature milega.

| # | Prompt Topic | Output Milega | Week |
| --- | --- | --- | --- |
| 1 | LocalWP Setup Guide | Development environment | Pre-start |
| 2 | Theme Folder Structure | Complete folder tree + all files | Week 1 |
| 3 | functions.php Setup | Complete functions.php | Week 1 |
| 4 | Custom Post Types | All CPTs + meta fields | Week 1 |
| 5 | Admin Theme Options Panel | Complete settings panel | Week 1 |
| 6 | Header Template (4 styles) | header.php + CSS + JS | Week 2 |
| 7 | Homepage Hero Slider | Swiper.js integration | Week 2 |
| 8 | Doctor Profile Page | single-doctors.php template | Week 3 |
| 9 | Before/After Slider | Interactive comparison widget | Week 3 |
| 10 | Booking System Database | Tables + REST API endpoints | Week 4 |
| 11 | Booking Form Frontend | Multi-step form + AJAX | Week 4 |
| 12 | Admin Appointments Manager | Admin page + CSV export | Week 4 |
| 13 | AI Chatbot Plugin | Complete chatbot plugin | Week 5 |
| 14 | Patient Portal | Login + dashboard system | Week 5 |
| 15 | Cost Calculator | Interactive calculator + shortcode | Week 5 |
| 16 | Email Notification System | HTML emails + WP-Cron | Week 6 |
| 17 | SEO Schema Markup | All schema types + JSON-LD | Week 6 |
| 18 | Bug Fix Template | Error resolution | Ongoing |
| 19 | Performance Optimization | Speed improvements | Week 6 |
| 20 | ThemeForest Submission | All requirements checklist | Final |

# 5. Extra Useful Prompts

## Responsive CSS Fix

PROMPT 19 — Mobile Fix

Aap Claude ko likhoge: Meri dental clinic WordPress theme mein [ELEMENT NAME] mobile par sahi nahi dikh raha. Desktop par theek hai. CSS code yeh hai: [CSS PASTE KARO]. Fix karo aur explain karo.

Claude dega: Claude aapko mobile-specific CSS fixes dega with media queries.

## JavaScript Error Fix

PROMPT 20 — JS Error

Aap Claude ko likhoge: Meri theme ke browser console mein yeh error aa raha hai: [ERROR PASTE KARO]. Yeh JS file mein hai: [CODE PASTE KARO]. Fix karo.

Claude dega: Claude exact JS fix dega with explanation.

## New Feature Add Karna

PROMPT 21 — Feature Addition

Aap Claude ko likhoge: Meri dental clinic WordPress theme mein already yeh features hain: [LIST]. Ab mujhe [NEW FEATURE] add karna hai. Existing code ke saath compatible ho. Koi plugin use nahi karna. Step by step guide do.

Claude dega: Claude feature ka poora code dega existing codebase ke context mein.

## Code Review

PROMPT 22 — Code Review

Aap Claude ko likhoge: Meri dental clinic WordPress theme ka yeh code review karo: [CODE PASTE KARO]. Security issues, performance problems, WordPress coding standards violations, aur improvements batao.

Claude dega: Claude detailed review with specific fixes aur recommendations dega.

## ThemeForest Submission Checklist

PROMPT 23 — ThemeForest Ready Check

Aap Claude ko likhoge: Meri WordPress dental clinic theme ThemeForest par submit karne ke liye ready hai. Final review karo is checklist ke hisaab se: WordPress coding standards, GPL license compliance, security (XSS, CSRF, SQL injection), accessibility, performance, documentation requirements. Kya missing hai batao.

Claude dega: Claude complete submission checklist with pass/fail for each item dega.

# 6. Daily Workflow — Har Din Ka Routine

| Time | Kaam | Tool |
| --- | --- | --- |
| 9:00 AM | Kal ke kaam review karo, aaj ka plan banao | Notepad / Notion |
| 9:15 AM | Claude ko prompt karo — Pehla feature | Claude AI |
| 9:30 AM | Code copy karo VS Code mein | VS Code |
| 9:45 AM | LocalWP par test karo | Browser |
| 10:30 AM | Errors mile to Claude ko dikhao fix ke liye | Claude AI |
| 11:00 AM | Dusra feature start karo | Claude AI |
| 1:00 PM | Lunch break | — |
| 2:00 PM | Design refinement + CSS tweaks | VS Code + Browser |
| 4:00 PM | Git commit karo — progress save karo | Git |
| 4:30 PM | Agle din ka plan likho | Notepad |
| 5:00 PM | Khatam! | — |

## Git Commands — Daily Use

- git add . — sab files stage karo

- git commit -m 'Week 1: CPT aur functions.php complete' — save karo

- git push — GitHub par upload karo

- git checkout -b feature/booking-system — naya feature branch

- git merge feature/booking-system — main mein merge karo

PROMPT 24 — Git Setup

Aap Claude ko likhoge: Mujhe ek dental clinic WordPress theme ke development ke liye Git workflow setup karna hai. Batao: initial git setup, .gitignore file kya honi chahiye WordPress theme ke liye, daily commit message format, branch naming convention, aur GitHub par kaise push karein.

Claude dega: Claude complete Git setup guide dega with .gitignore file for WordPress themes.

# 7. Common Problems — Aur Claude Se Solutions

| Problem | Claude Ko Kya Likhein | Expected Fix |
| --- | --- | --- |
| White screen WordPress | 'WordPress white screen of death fix karo, debug.log yeh hai: [log]' | PHP error location + fix |
| CSS nahi lag raha | 'Mera CSS override nahi ho raha, specificity problem hai: [CSS]' | Specific CSS fix with !important or selector |
| AJAX kaam nahi kar raha | 'WordPress AJAX 400 error aa raha hai, code yeh hai: [code]' | Nonce fix ya action hook fix |
| Database table nahi bani | 'My dbDelta code se table nahi ban rahi: [code]' | Correct dbDelta syntax |
| Email nahi ja rahi | 'wp_mail() false return kar raha hai, code: [code]' | SMTP config ya email issue fix |
| Elementor conflict | 'Meri theme Elementor ke saath conflict kar rahi hai: [error]' | Hook priority fix |
| Mobile layout tuta | 'Mobile par yeh element overlap kar raha hai: [CSS]' | Media query fix |
| Slow page speed | 'Meri theme ka PageSpeed score 60 hai, improve karo' | Specific optimizations list |

# 8. Final Summary — Complete Timeline

| Week | Focus | Main Deliverable | Prompts |
| --- | --- | --- | --- |
| Week 1 | Foundation | Theme structure + CPTs + Admin Panel | 2, 3, 4, 5 |
| Week 2 | Design | Header, Footer, Homepage | 6, 7 |
| Week 3 | Inner Pages | All 25+ pages templates | 8, 9 |
| Week 4 | Booking System | Complete appointment booking | 10, 11, 12 |
| Week 5 | Plugins | Chatbot + Portal + Calculator | 13, 14, 15 |
| Week 6 | Polish | Notifications + SEO + Testing | 16, 17, 18 |
| Week 7-8 | Launch Prep | ThemeForest submission ready | 19, 20, 21 |

Yaad Rakhein — 3 Golden Rules 1. Ek baar mein ek feature maango Claude se 2. Code lagao, test karo, phir agla feature 3. Har din Git commit karo — kuch mat khoye

6-8 Hafte Mein World-Class Dental Theme — Let's Go! 🚀